**PROJECT DESIGN PHASE**

**MILESTONE AND ACTIVITY LIST**

|  |  |
| --- | --- |
| **Date** | **22 October2022** |
| **TeamID** | **PNT2022TMID43320** |
| **Project Name** | **Personal Expense Tracker Application** |

|  |  |  |
| --- | --- | --- |
| **Literature Survey and Information Gathering** | Literature survey on the selected project & gathering information by referring the, technical papers,research publications etc. | 09 SEPTEMBER 2022 |
| **Prepare Empathy Map** | Prepare Empathy Map Canvas to capture the user Pains & Gains, Prepare list of problem statements | 10 SEPTEMBER 2022 |
| **Ideation** | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance | 17 SEPTEMBER 2022 |
| **Proposed Solution** | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc | 24 SEPTEMBER 2022 |
| **Problem Solution Fit** | Prepare problem - solution fit document. | 01 OCTOBER 2022 |
| **Solution Architecture** | Prepare solution architecture document. | 01 OCTOBER 2022 |
| **Customer Journey** | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 8 OCTOBER 2022 |
| **Functional Requirement** | Prepare the functional requirement document. | 16 OCTOBER 2022 |
| **Data Flow Diagrams** | Draw the data flow diagrams and submit for review. | 16 OCTOBER 2022 |
| **Technology Architecture** | Prepare the technology architecture diagram. | 16 OCTOBER 2022 |
| **Prepare Milestone and Architecture List** | Prepare the milestones & activity list of the project. | 22 OCTOBER 2022 |

6